EduGenie – Planning Logic

Team ID: SWTID-2026-6425
Project: EduGenie – AI-Powered Learning Assistant
Date: 15 February 2025

Sprint

A fixed period or duration in which a team works to complete a set of tasks.

Epic

A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

Story

A small task. It is part of an Epic.

Story Point

A number that represents how much effort a story takes to complete (usually in the form of Fibonacci series).

1

Very Easy task

2

Normal task

3

Moderate task

5

Difficult task

Storypoint - 5 (1, 2, 3, 5)

Sprint 1

Question Answering (Epic 1)

Asking Question (USN1) 2

Generating Answer (USN2) 1

Topic Explanation (Epic 2)

Understanding Topic Input (USN3) 3

Generating Explanation (USN4) 3

Handling Explanation Response (USN5) 3

Total Story Point in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Text Summarization (Epic 3)

Accepting Study Text (USN6) 2

Generating Summary (USN7) 2

Learning Path (Epic 4)

Selecting Topic and Learner Level (USN8) 2

Generating Learning Stages and Concepts (USN9) 4

Learning Interface & Integration (Epic 5)

Rendering Integrated Learning Results (USN10) 5

Integrating Learning Features in One Interface (USN11) 5

Total story Point in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 12 + 20 = 32

No. of Sprints = 2

Velocity = 32 / 2

16 (Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.